## Slide 1
SDLC
AI-assisted software delivery control plane
Brainstorm deck · operating model, evidence, gates, and next bets
DISCOVER
BUILD
VERIFY
DELIVER
SDLC / Brainstorm
01

## Slide 2
PROBLEM FRAMING
Why SDLC exists
SDLC / Brainstorm
02
Speed without evidence
Agents can generate quickly, but a fast answer is not automatically a usable delivery.
Specialists without control
Parallel roles increase throughput only when ownership, tools, and handoffs are explicit.
Automation without trust
A workflow needs deterministic gates, runtime proof, provenance, and a fail-closed release decision.
The product thesis
Turn an ambiguous goal into an observable, reviewable, locally runnable artifact — with every decision and gate recorded.
LOCAL-FIRST
FAIL-CLOSED
EVIDENCE-LINKED
REUSABLE
OBSERVABLE

## Slide 3
OPERATING MODEL
One goal, a governed delivery system
SDLC / Brainstorm
03
Discovery
Bound the goal and acceptance
Planning
Architecture + ownership plan
Build
Specialists write isolated areas
Verify
Runtime tests + security review
Review
Cross-role trust verdict
Package
Score + reusable tool contract
Every stage emits events, agent outputs, token/tool telemetry, and a durable session artifact.
SQLite session state
session.yaml
OpenTelemetry
local preview

## Slide 4
ENGINEERING SYSTEM
Practices encoded as product behavior
SDLC / Brainstorm
04
Explicit FSM
No hidden phase changes; terminal states are durable and inspectable.
Bounded agency
Each role has an allowlisted toolset and workspace write boundary.
Parallel where safe
Build and verification concurrency without overlapping ownership.
Runtime evidence
Test commands and outputs are first-class gate inputs, not prose decoration.
Defensive review
Security and final review are read-only and cannot patch around findings.
Reusable delivery
Approved work is scored, versioned, and exposed through a strict contract.

## Slide 5
TRUST MODEL
Quality gates must fail closed
SDLC / Brainstorm
05
BLOCKED means stop here — never “passed with caveats.”

## Slide 6
INCIDENT REVIEW · 19 AUG 2026
What happened in the latest run
SDLC / Brainstorm
06
23:08
Session started
React login UI requested
23:10
Implementation
Static requirements satisfied
23:11
QA blocked
vitest: not found · exit 127
23:11
False pass
Verification marked passed
23:12
Final rejection
Runtime evidence missing
Primary cause
Dependency setup happened after QA, during Preview. QA therefore could not run the generated frontend suite.
Control failure
The Verification gate accepted narrative output and did not interpret QA BLOCKED as terminal.
Now fixed
QA prepares a lockfile-based environment; machine-readable verdicts stop the workflow before review.

## Slide 7
CONTROL DESIGN
The fix: deterministic tests + explicit verdicts
SDLC / Brainstorm
07
1 · Dependency policy
Reject `latest`. Generate and preserve package-lock.json when absent.
2 · Reproducible execution
Install with npm ci --ignore-scripts, run the suite, then remove node_modules.
3 · Gate contract
Require QA PASSED and SECURITY PASSED as the first non-empty line.
QA BLOCKED
Verification raises
Session → FAILED
Reviewer not invoked
Regression test: blocked QA cannot emit stage-completed and cannot start final review.

## Slide 8
CURRENT PLATFORM
System architecture
SDLC / Brainstorm
08
Factory UI + API
FastAPI control plane Session and event APIs Local preview routing
Orchestrator
FSM + stage pipeline Agent gateway Deterministic gates
Session workspace
Role-owned files Tests + deployment Session artifact
Delivery
Exportable project Reusable tool Verified preview
OpenAI Responses
SQLite
File wiki
OTel Collector
Jaeger
Prometheus
Grafana
Local Docker Compose keeps the delivery loop inspectable: code, traces, metrics, events, and artifacts share one operational boundary.

## Slide 9
PRODUCT + ENGINEERING METRICS
What we should measure
SDLC / Brainstorm
09
Flow
Lead time per stage Queue and agent duration Parallelism efficiency
Quality
First-pass acceptance Gate failure reasons Escaped defects
Trust
Runtime evidence coverage Critical findings Human override rate
Economics
Tokens per accepted delivery Tool reuse savings Cost by workflow
North-star candidate
Verified, locally runnable deliveries per unit of time and cost
Guardrail: the metric counts only deliveries that passed runtime QA, security, final review, packaging, and preview.

## Slide 10
WORKSHOP PROMPTS
Brainstorm: decisions worth making tomorrow
SDLC / Brainstorm
10
01
Which workflows deserve hard deterministic gates versus human review?
02
What is the minimum runtime evidence for frontend, API, data, and infrastructure work?
03
Should agents repair a blocked delivery automatically, or open a bounded remediation loop?
04
How do trusted reusable tools earn, retain, and lose trust over time?
05
Where should policy live: prompts, code, signed manifests, or all three?
06
Which telemetry is useful without turning agent work into vanity dashboards?

## Slide 11
ROADMAP HYPOTHESIS
A pragmatic 30 / 60 / 90-day path
SDLC / Brainstorm
11
30 days · Make it reliable
Structured verdict schema Dependency + browser test harness Failure taxonomy Golden workflow fixtures
60 days · Make it adaptive
Bounded remediation loops Policy profiles by project type Artifact provenance + SBOM Reusable tool lifecycle
90 days · Make it learn
Outcome-linked scoring Cross-run pattern analysis Human feedback calibration Portfolio-level controls
Constraint throughout: local-first, auditable, reversible, and fail-closed.

## Slide 12
CLOSE
Tomorrow’s desired outcome
SDLC / Brainstorm
12
Agree on the control plane we want — not just the agents we can run.
1 · Scope
Pick one or two delivery archetypes for the next iteration.
2 · Evidence
Define the runtime proof that makes each archetype trustworthy.
3 · Learning loop
Decide how failures become policy, tests, and reusable assets.
SDLC
Software delivery with evidence at every handoff